COUNTY BOARD OF COMMISSIONERS

MINUTES OF PROCEEDINGS

SEPTEMBER 27, 2024

The Board of Harding County Commissioners re-convened in session at 9:00 AM on September 27, 2024 with Chairman William Clarkson calling the meeting to order.  Members John Helms, Hunter Kalisiak, Jason Latham and Charles Verhulst and County Auditor Kathy Glines were present.

LIBRARY/EMS BUILDING

Ryan Broderson, Prairie Plains Construction, presented the Library/EMS building to the Board for a walk through to identify areas and items that need to be corrected or finished before the building is turned over to the County.  A punch list of items was made and presented to Mr. Broderson.

Mr. Broderson reported that the electrical inspection is scheduled for October 3 and the garage doors will be completed the week of October 7, 2024.

Mr. Broderson will notify the county when he has the punch list items addressed and is ready for a final walk through.  Until that time, the county will not take possession of the building or allow any public access to the building.

ADJOURNMENT

There being no further business at this time, motion by Verhulst, seconded by Kalisiak and carried to adjourn at 10:00 AM.

Signed:______________________________

William Clarkson, Chairman

ATTEST:______________________________

Kathy Glines, Harding County Auditor

-148-