COUNTY BOARD OF COMMISSIONERS

MINUTES OF PROCEEDINGS

OCTOBER 17, 2024

The Board of Harding County Commissioners convened in session at 9:00 AM on October 17, 2024 with Chairman William Clarkson calling the meeting to order.  Members John Helms, Hunter Kalisiak and County Auditor Kathy Glines were present.  Members Jason Latham and Charles Verhulst were absent.

LIBRARY/EMS BUILDING

The members present conducted a walk thru of the new Library, meeting room and Ambulance building.   All issues that were identified in the previous walk thru have been corrected.

Motion by Helms, seconded by Kalisiak and carried to accept the building, as constructed, and to accept ownership of the building as of October 17, 2024.

CLAIM APPROVED

Motion by Kalisiak, seconded by Helms and carried to approve the claim of Prairie Plains Construction in the amount of $83,794.58 for final payment on the building construction project.   The amount paid is the 10% retainage that was held until the project was complete and accepted by the County.

ADJOURNMENT

There being no further business at this time, Chairman Clarkson declared them adjourned at 9:20.

Signed:______________________________

William Clarkson, Chairman

ATTEST:______________________________

Kathy Glines, Harding County Auditor

-153-